## Slide 1: Flood Risk Implementation Plan Update

## Slide 2: Major Projects
Astley Drive
Dudley
Shiremoor & Wellfield

## Slide 3
Astley Drive
Culvert replacement works nearing completion.
Inlet
Outlet

## Slide 4
Dudley
Culvert installation complete.
Site clearance and replacement of topsoil to be carried out.

## Slide 5: Shiremoor
Culvert works complete beneath waggonway & New York Road – Complete
Blue Bell pit heap swale and drainage – Complete
New culvert replacement / installation at Clara Avenue – February / March 2015
New attenuation pond between Shiremoor & Wellfield – Spring 2015

## Slide 6: Ongoing Investigations
Wellfield
Otterburn Avenue
Briar Vale
Garth 22
Oak Grove
Allendale Crescent
Bywell Grove

## Slide 7: Next Quarter
Physical work commencing on the ground on a number of the schemes:
Clara Avenue, Shiremoor
Oak Grove, Wallsend
Garth 22, Killingworth

## Slide 8
Thank you